CRM SOLUTION PROPOSAL

& Preliminary System Analysis

Demo Customer Relationship Management (CRM) System

Prepared for:

[Client / Company Name]

Prepared by:

SHARKONIX TECHNOLOGIES (PVT) LTD

Document Version: 0.2 (Preliminary — for client discussion)

Date: July 17, 2026

Status: Preliminary Document — Subject to Discussion and Approval

SHARKONIX TECHNOLOGIES (PVT) LTD

www.sharkonix.com

E-Mail: founder@sharkonix.com

Contacts: +94 720 994 955

Contents

Executive Summary	3

1. Introduction	3

1.1 Purpose of this Document	3

1.2 Background	3

1.3 Intended Audience	3

2. Objectives	3

3. Expected Business Benefits	4

4. Scope	4

4.1 In Scope (Demo Build)	4

4.2 Out of Scope (Demo Build)	4

4.3 Assumptions	4

4.4 Constraints	5

5. Stakeholders	5

6. Functional Requirements	5

7. Non-Functional Requirements	6

8. Proposed System Architecture	6

8.1 Architecture Overview	6

8.2 Recommended Technology Stack	6

8.3 Build Approach for the Demo	7

9. Preliminary Data Model	7

10. Optional Mobile App (Phase 2)	7

11. Deliverables	7

12. Project Exclusions	8

13. Risks & Mitigations	8

14. Feasibility Summary	8

15. Acceptance Criteria	9

16. Change Management	9

17. Commercial Note	9

18. Next Steps	9

19. Confidentiality, License and Approval to Proceed	10

19.1 Confidentiality & Ownership	10

19.2 Authorized By	10

19.3 Client Approval to Proceed	11

Client Representative	11

# Executive Summary

This document presents a preliminary analysis of the proposed Customer Relationship Management (CRM) system demonstrated by SHARKONIX TECHNOLOGIES (PVT) LTD.

The purpose of this document is to:

- Summarize the proposed solution

- Identify the agreed functionality

- Define the initial project scope

- Establish the next steps

This document does not constitute the final software specification. Upon approval, SHARKONIX TECHNOLOGIES will prepare the final Software Requirements Specification (SRS), project quotation, implementation schedule, and development agreement.

# 1. Introduction

## 1.1 Purpose of this Document

This document defines the purpose, scope, requirements, and technical approach for a demo Customer Relationship Management (CRM) system. The demo will be used in live meetings to present CRM capabilities to prospective customers and gauge their interest before committing to a full production build.

## 1.2 Background

The business intends to showcase a working, click-through CRM to prospects during sales meetings. Rather than a paper pitch deck, a functioning demo allows prospects to see the product's core value (organizing leads, tracking deals, and automating follow-up work) in a realistic setting. If a customer expresses interest, the demo becomes the starting point for a scoped, budgeted production build — with an optional companion mobile app if the customer's budget allows.

## 1.3 Intended Audience

- Client decision-makers reviewing and approving scope before development begins

- The Sharkonix development team building the solution

- Prospective customers, as the consumers of the resulting product

# 2. Objectives

The demo must accomplish the following:

- Demonstrate core CRM workflows convincingly in a live, in-person or screen-shared meeting.

- Be built quickly, using a lean stack, without full production concerns (auth hardening, billing, multi-tenant data isolation, etc.).

- Be visually polished enough to be mistaken for a finished product.

- Be structured so it can evolve into a real, customer-specific product without a rewrite, if a deal is won.

- Leave room to pitch a mobile companion app as a paid, optional phase 2.

# 3. Expected Business Benefits

The proposed CRM system is expected to:

- Reduce manual work

- Improve customer management

- Increase sales conversion rates

- Track customer communications

- Improve follow-up efficiency

- Provide management reporting

- Centralize customer information

- Improve productivity

# 4. Scope

## 4.1 In Scope (Demo Build)

- Web application, desktop-first responsive layout

- Mocked or lightly-seeded sample data (fictional contacts/companies/deals) for demo storytelling

- Core CRM modules: Contacts, Pipeline/Deals, Activities, Tasks, Dashboard

- Single demo user role (no multi-tenant customer accounts yet)

- Deployed to a shareable URL for use in and between meetings

## 4.2 Out of Scope (Demo Build)

- Production-grade authentication, billing, and subscription management

- Real email/calendar/telephony integrations (will be simulated in the UI)

- Multi-tenant customer data isolation

- Mobile app (proposed as an optional, separately scoped and budgeted Phase 2)

- Data migration tooling, imports/exports, and admin back-office tooling

## 4.3 Assumptions

- Demo will be presented primarily by the Sharkonix sales team, not self-served by prospects unsupervised.

- No real customer data will be entered into the demo environment.

- A production build, if commissioned, will be scoped and planned separately once a customer signs on.

## 4.4 Constraints

- Timeline: demo needed quickly, ahead of upcoming customer meetings.

- Budget: minimal — favor free/low-cost hosting tiers and open-source tooling.

- Team: small team/solo build; stack choices should minimize setup overhead.

# 5. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Business Owner / Sales Lead | Demo presenter, decision-maker | Needs a reliable, impressive demo that closes deals |
| Development Team | Builds and maintains the demo | Needs a lean, fast-to-build, extensible stack |
| Prospective Customers | Demo viewers / evaluators | Needs to see clear value and a believable, usable product |

# 6. Functional Requirements

The table below lists the functions the demo must support, grouped by module, with priority for the initial build.

| Module | Function | Priority |
| --- | --- | --- |
| Contacts / Leads | Create, view, edit, tag, and search contacts and companies | Must-have |
| Contacts / Leads | Custom fields per contact (industry, source, deal size, etc.) | Should-have |
| Pipeline / Deals | Kanban-style drag-and-drop deal board across pipeline stages | Must-have |
| Pipeline / Deals | Deal detail view with value, stage, close date, owner | Must-have |
| Activities | Log calls, emails, meetings, and notes against a contact/deal | Must-have |
| Activities | Chronological activity timeline per contact | Must-have |
| Tasks | Create follow-up tasks/reminders with due dates | Must-have |
| Automation | Simple rule: e.g. moving a deal to a stage auto-creates a task | Should-have |
| Dashboard | Summary charts: pipeline value, deals won/lost, funnel view | Must-have |
| Email (simulated) | Compose/"send" an email from a contact record (UI only) | Should-have |
| Payments | Send advance/full payment links, track payment status, generate receipts | Must-have |
| AI assist | Suggested next action or auto-summarized notes on a contact | Nice-to-have |
| User & Roles | Basic login and a role concept (admin/rep) for demo realism | Nice-to-have |

# 7. Non-Functional Requirements

- Usability: the interface must be understandable within seconds by someone who has never seen it — no onboarding walkthrough during a live pitch.

- Performance: pages should load in under 2 seconds on typical business WIFI/4G.

- Reliability: the demo must not error out mid-presentation; seeded data should always be present on load.

- Portability: must run in any modern browser, on desktop and tablet, with no install.

- Maintainability: codebase should be structured so it can be extended into a real product without a full rewrite.

- Security: minimal but present — no real customer or payment data should ever be enterable in the demo environment.

# 8. Proposed System Architecture

## 8.1 Architecture Overview

A standard three-tier web architecture is proposed: a browser-based frontend, an API backend, and a relational database. For the demo phase specifically, the backend/database layer may be simplified or mocked entirely to accelerate delivery, with a clear upgrade path to the full three-tier setup for a production build.

## 8.2 Recommended Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | React (Next.js) | Fast to build dashboard/table-heavy UIs; large ecosystem; reusable across a future mobile app |
| Backend (if built) | Node.js (NextJS) or Python (FastAPI) | NextJS if team is JS-first; FastAPI if AI features are likely within the next 1-2 years |
| Database (if built) | PostgreSQL | Flexible schema via JSONB for custom fields; industry-standard, free, well-supported |
| Demo-only data layer | Mocked/seeded JSON data in the frontend | Skips backend/database setup entirely for the fastest possible demo build |
| Hosting | Vercel (frontend) + Railway/Render (backend, if used) | Free/low-cost tiers, deployable same-day, shareable link |
| Mobile (Phase 2, optional) | React Native | Reuses React business logic and API layer from the web app |

## 8.3 Build Approach for the Demo

To meet the speed and budget constraints, the demo will be built as a frontend-only application with realistic mocked/seeded data, rather than a full client-server system. This removes backend hosting, database setup, and authentication concerns from the critical path while still producing a fully interactive, click-through experience suitable for live presentation. A real backend and database are added only once a customer commits to a production build.

# 9. Preliminary Data Model

Core entities anticipated for the demo, shown with their key attributes and relationships:

| Entity | Key Attributes | Related To |
| --- | --- | --- |
| Contact | name, company, email, phone, tags, custom fields | Deals, Activities, Tasks |
| Company | name, industry, size, website | Contacts |
| Deal | title, value, stage, close date, owner, contact | Contact, Activities, Tasks, Payments |
| Activity | type (call/email/meeting/note), timestamp, body | Contact, Deal |
| Task | title, due date, status, assignee | Contact, Deal |
| Payment / Receipt | receipt number, amount, type (advance/full/balance), gateway, date | Deal |
| User | name, email, role | Deals (as owner), Tasks (as assignee) |

# 10. Optional Mobile App (Phase 2)

A mobile companion app is proposed as an optional, separately budgeted addition once a customer commits — not part of the initial demo.

- Purpose: allow field sales reps to view contacts, update deal stages, and log activities from a phone.

- Technology: React Native, to reuse the web app's business logic and API layer.

- Budget-conscious alternative: a Progressive Web App (PWA) — installable from the browser, works reasonably offline, no app store approval process — as a cheaper stand-in if budget is limited.

- Sequencing: proposed strictly as a phase 2 item, scoped and priced after the customer has seen and approved the core CRM demo.

# 11. Deliverables

If approved, SHARKONIX will provide:

- Web CRM System

- Source Code

- Deployment

- Basic Documentation

- User Training

- Warranty Period

- Bug Fixes

- Technical Support

# 12. Project Exclusions

The quotation does not include:

- Domain purchase

- Hosting charges

- Third-party API subscriptions

- SMS charges

- Email service costs

- Google Workspace

- Microsoft 365

- Future feature requests

- Hardware purchases

# 13. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Demo breaks or shows blank data mid-meeting | High — undermines credibility live | Use static seeded/mocked data; test the exact demo flow before every meeting |
| Scope creep turns "demo" into a half-built product | Medium — delays delivery | Freeze the Section 4.1/4.2 scope split; treat anything extra as Phase 2 |
| Prospect asks for a feature not in the demo | Low — expected in sales conversations | Maintain a visible backlog; respond as "available in the full build" |
| Free-tier hosting limits hit during multiple demos | Low | Monitor usage; upgrade tier only if it becomes a real constraint |

# 14. Feasibility Summary

- Technical feasibility: High. The proposed stack (React/Next.js, optionally Node/Python + PostgreSQL) is mature, well-documented, and suited to fast MVP/demo delivery.

- Operational feasibility: High. A frontend-only, mocked-data build requires no ongoing backend operations for the demo phase.

- Economic feasibility: High. Free-tier hosting (Vercel) and open-source tooling keep costs near zero for the demo phase; costs only grow once a production build with a real backend is commissioned.

# 15. Acceptance Criteria

The project shall be considered complete when:

- All agreed features have been delivered

- Client has completed testing

- Critical defects are resolved

- Client provides written acceptance

# 16. Change Management

Any functionality requested after approval of this document may:

- Affect the project scope

- Affect the delivery schedule

- Affect the project cost

Such changes shall require written approval from both parties.

# 17. Commercial Note

A detailed commercial quotation will be provided after approval of the finalized system requirements.

# 18. Next Steps

- Stakeholder review of this document — add, remove, or adjust scope and requirements above.

- Return the revised document for final confirmation.

- Begin the demo build directly from the confirmed scope (no separate project plan, per direction).

# 19. Confidentiality, License and Approval to Proceed

## 19.1 Confidentiality & Ownership

This document, including all its contents, diagrams, requirements, and attachments, is the exclusive intellectual property of SHARKONIX TECHNOLOGIES (PVT) LTD. It is provided solely for the purpose of client discussion and presentation of the demo CRM described herein.

Reproduction, copying, distribution, or sharing of this document, in whole or in part, with any third party without the prior written consent of Sharkonix Technologies (Pvt) Ltd is strictly prohibited.

The client agrees not to copy, distribute, reproduce, reverse engineer, or commercially exploit any concepts, workflows, UI designs, documentation, or software demonstrated by SHARKONIX TECHNOLOGIES without prior written permission.

PROPERTY OF SHARKONIX TECHNOLOGIES (PVT) LTD — UNAUTHORIZED SHARING IS PROHIBITED

## 19.2 Authorized By

For and on behalf of,

SHARKONIX TECHNOLOGIES (PVT) LTD

Signature: _______________________________________

Name: BKSG Samarasinghe

Title: Director, Sharkonix Technologies (Pvt) Ltd

Company Registration No: _______________________________________

Email: founder@sharkonix.com

Phone: +94 720 994 955

Company Seal: _______________________________________

Date: July 17, 2026

## 19.3 Client Approval to Proceed

The undersigned acknowledges that:

- The demo has been presented.

- The proposed scope has been discussed.

- Additional features may be added or removed during the detailed requirement analysis.

- The final quotation will be based on the agreed scope.

- Signing this document does not authorize software development or create a purchase obligation.

- A separate Software Development Agreement (SDA) or Service Agreement will be executed before development begins.

## Client Representative

Name: _______________________________________

Designation: _______________________________________

Company: _______________________________________

Signature: _______________________________________

Date: _______________________________________

Company Seal (optional): _______________________________________